# Multi-Agent Container Resource Management and Scaling Advisor

Objective: Build a one-day MVP of a genuine multi-agent system that monitors Kubernetes container resources, detects bottlenecks, and recommends scaling actions for microservice workloads.

# 1. Final MVP

The MVP will use Kubernetes, Prometheus, Python, LangGraph, an LLM, FastAPI, and a Streamlit dashboard. The system will recommend scaling actions rather than automatically modifying production workloads.

Core flow:
Kubernetes microservices → Prometheus → Monitoring Agent → Bottleneck Agent → Scaling Agent → Recommendation Agent → Dashboard

# 2. Architecture

Kubernetes/EKS: Run 2–3 simple microservices such as frontend, backend, and worker.

Prometheus: Collect CPU, memory, pod count, request rate, and latency metrics.

Monitoring Agent: Uses Prometheus/Kubernetes tools to inspect the workload and gather relevant metrics.

Bottleneck Agent: Determines whether the dominant issue is CPU, memory, latency, insufficient replicas, or no bottleneck.

Scaling Agent: Converts the diagnosis into SCALE_UP, SCALE_DOWN, or NO_ACTION and recommends a replica count.

Recommendation Agent: Produces the final human-readable recommendation with evidence and rationale.

FastAPI: Expose an API for triggering analysis and returning structured results.

Streamlit: Display metrics, detected bottleneck, recommendation, and agent reasoning/evidence.

# 3. Multi-Agent Requirement

The project must contain actual specialized agents. Do not implement four ordinary functions and merely call them agents. Agents should have defined roles, inputs, outputs, and tools, and should pass structured results to downstream agents.

Required agents:

Monitoring Agent — queries Prometheus/Kubernetes metrics.

Bottleneck Agent — analyzes observed metrics and identifies the bottleneck and severity.

Scaling Agent — determines scaling action and target replica count.

Recommendation Agent — consolidates evidence and produces the final recommendation.

# 4. Agent Tools

get_cpu_usage(service)

get_memory_usage(service)

get_pod_count(service)

get_request_rate(service)

get_latency(service)

get_deployment_info(service)

calculate_recommended_replicas(...)

# 5. Decision Logic and Safety

The LLM should interpret the situation, but deterministic guardrails must constrain dangerous or nonsensical recommendations.

Minimum replicas: 1

Maximum replicas: 10

CPU > 80%: strong scale-up signal

CPU < 30%: possible scale-down signal

Memory > 80%: memory-pressure signal

P95 latency > 300 ms: latency signal

The system should never directly apply scaling in the MVP.

Recommendations must contain evidence and rationale.

# 6. Example Outputs

Normal workload:
CPU 25%, memory 40%, latency 80 ms, replicas 2 → NO_ACTION

CPU bottleneck:
CPU 87%, memory 61%, P95 latency 420 ms, replicas 2 → SCALE_UP, target 4 replicas

Memory bottleneck:
Memory 94%, CPU 35% → SCALE_UP / investigate memory pressure

# 7. Dashboard

Service name

CPU utilization

Memory utilization

Current replicas

Request rate

P95 latency

Detected bottleneck

Severity

Recommended action

Recommended replica count

Evidence/reason

Confidence

# 8. Suggested Repository Structure

project/
├── agents/
│   ├── monitoring_agent.py
│   ├── bottleneck_agent.py
│   ├── scaling_agent.py
│   └── recommendation_agent.py
├── tools/
│   ├── prometheus_tools.py
│   └── kubernetes_tools.py
├── services/
│   ├── backend/
│   ├── worker/
│   └── frontend/
├── k8s/
├── api/
├── dashboard/
├── tests/
├── requirements.txt
├── Dockerfile
└── README.md

# 9. One-Day Schedule

09:00–10:00: Create 2–3 microservices and deploy them to Kubernetes.

10:00–11:00: Install/configure Prometheus and verify CPU, memory, pod, request, and latency metrics.

11:00–12:30: Implement Monitoring Agent and its Prometheus/Kubernetes tools.

12:30–14:00: Implement Bottleneck Agent and structured bottleneck output.

14:00–15:30: Implement Scaling Agent, replica calculation, and safety limits.

15:30–16:30: Implement Recommendation Agent and end-to-end LangGraph workflow.

16:30–18:00: Build FastAPI and Streamlit dashboard.

18:00–19:00: Generate CPU/memory/load scenarios and verify recommendations.

19:00–21:00: Move to EKS if infrastructure is stable; otherwise keep the working Kubernetes demo.

21:00–23:00: Polish dashboard, README, architecture diagram, tests, and demo flow.

# 10. Demo Scenarios

Scenario A — Normal: low utilization → NO_ACTION.

Scenario B — CPU stress: high CPU + high latency → SCALE_UP.

Scenario C — Memory stress: high memory → SCALE_UP / investigate memory.

After scaling/reduced load, show metrics returning toward normal levels.

# 11. Explicitly Out of Scope

Custom Kubernetes scheduler

Custom Kubernetes operator

Reinforcement learning

Complex service mesh

Kafka/Redis

GPU optimization

Automatic production scaling

Large frontend

Large number of agents

# 12. Definition of Done

At least four real specialized agents exist and communicate through structured state.

The Monitoring Agent retrieves real Kubernetes/Prometheus metrics.

The Bottleneck Agent detects at least CPU, memory, latency, and no-bottleneck cases.

The Scaling Agent produces bounded replica recommendations.

The Recommendation Agent produces a clear final recommendation.

The dashboard displays the complete analysis.

At least three workload scenarios are demonstrated.

The project can be started using documented commands.

No automatic production scaling is required for the MVP.